ai-skills

The Universal Skill Hub — Technical Specification

Version 2.0 Vision  •  March 2026

Covers: Hub Architecture  •  Auth & Teams  •  Database Schema  •  API Design  •  Frontend  •  Build Roadmap

CONFIDENTIAL — Internal Planning Document

# 1. Vision & Positioning

ai-skills began as an open specification and SDK for defining AI agent skills in a portable, framework-agnostic format. The next phase evolves it into a full skill hub — a community platform where individuals and teams can publish, discover, share, and manage AI skills at scale.

The mental model is GitHub meets npm, purpose-built for AI skills:

- GitHub: version-controlled repositories, private/public visibility, team access controls, user profiles

- npm: publish/install CLI workflow, immutable versioned releases, searchable registry, download metrics

- New layer: skill-specific features — category taxonomy, execution type badges, benchmark data, decay monitoring, in-browser skill runner

## 1.1  What This Is Not

This is not another AI agent framework. It does not compete with LangChain, AutoGen, or CrewAI. It is the interoperability and distribution layer that sits between all of them. A skill published to ai-skills works in any framework that has an exporter — and adding a new exporter takes one file.

## 1.2  The Core User Types

| User Type | What They Need | Primary Interface |
| --- | --- | --- |
| Vibe Coder | Browse categories, find a skill, copy install command, done | Web frontend |
| Developer | CLI: publish, install, export, run, test | CLI + API |
| Team Lead | Private workspace, invite members, manage access | Web frontend + API |
| Framework Author | Exporter SDK, spec docs, webhook on new skills | API + docs |

# 2. Current State — What Is Already Built

Everything below is fully implemented, tested, and working. No changes needed to these components to begin the hub build — they carry forward as-is.

| Component | File(s) | Status | Notes |
| --- | --- | --- | --- |
| v0.1 Specification | docs/SPEC.md | DONE | 4 exec types, full schema, semver rules, benchmark format |
| Skill Validator | sdk/validator.py | DONE | Schema, type, duplicate, template var checks |
| Security Scanner | sdk/security.py | DONE | Secret detection, dangerous import scan, --audit flag |
| CLI | sdk/cli.py | DONE | init, validate, export, run, publish, install, login, info |
| Local Runner | sdk/runner.py | DONE | All 4 exec types, sandbox for code, dry-run mode |
| Auth Config | sdk/auth_config.py | DONE | ~/.aiskills/config.json read/write, token + registry URL |
| LangChain Exporter | sdk/exporters/langchain.py | DONE | BaseTool + Pydantic schema generation |
| AutoGen Exporter | sdk/exporters/autogen.py | DONE | FunctionTool generation |
| CrewAI Exporter | sdk/exporters/crewai.py | DONE | BaseTool generation |
| Registry Backend | registry/api/ | DONE | FastAPI, SQLite, 7 endpoints, pagination, tag/type search |
| Seed Script | registry/api/seed.py | DONE | Idempotent, 19 skills, _make_json_safe for date serialization |
| 19 Example Skills | examples/*/skill.yaml | DONE | All 4 exec types, all pass validation |
| GitHub CI | .github/workflows/ci.yml | DONE | Validates all skills + security audit on push/PR |
| Frontend Skeleton | registry/frontend/ | PARTIAL | Next.js + Tailwind started, needs wiring and new pages |

# 3. What Needs to Be Built — Full Scope

Organized by dependency order. Each group must be completed before the next group can begin.

GROUP 1 — FOUNDATION (MUST COMPLETE FIRST)

## 3.1  Real User Authentication — GitHub OAuth

The current MVP token map in .env must be replaced with real user accounts before anything else. Everything that follows — private skills, teams, author attribution — depends on verified identity.

What to build:

- GitHub OAuth flow: /auth/github/login redirects to GitHub, /auth/github/callback exchanges code for access token, calls api.github.com/user to get username + avatar + email

- Session management: JWT tokens stored in httpOnly cookies (web) or ~/.aiskills/config.json (CLI). 30-day expiry with silent refresh.

- users table: See Section 4 for schema

- CLI login update: aiskills login opens a browser to the OAuth flow and waits for the callback, or accepts a personal access token as an alternative

Files to create/modify:

- registry/api/routers/auth.py — replace stub with real OAuth handlers

- registry/api/models.py — add User model

- registry/api/schemas.py — add UserPublic, UserProfile schemas

- sdk/cli.py — update login command

## 3.2  Database Schema — Users, Teams, Visibility

Three new tables and one modified table. See Section 4 for the complete schema with all columns and relationships.

GROUP 2 — PRIVATE SKILLS & TEAM ACCESS

## 3.3  Skill Visibility System

Skills get a visibility field with three values: public, private, or team. The query layer in skills.py must be updated to filter based on the requesting user's identity and team memberships.

Visibility rules:

- public: visible to all users and unauthenticated requests

- private: visible only to the author

- team: visible to the author and all members of the author's team

Every read endpoint must be updated:

- list_skills — filter by visibility + requesting user

- search_skills — same

- get_skill_latest — 404 if not authorized, not 403 (do not leak existence)

- get_skill_version — same

The CLI install command must pass the auth token in the Authorization header when fetching skills, so private skills can be installed by authorized users.

## 3.4  Team Workspaces

Teams are a first-class concept. A team has a name, a slug (used in skill namespaces like team-slug/skill-id), and a list of members with roles.

What to build:

- POST /teams — create a team (authenticated)

- GET /teams/{slug} — get team info and public skills

- POST /teams/{slug}/members — invite a member by GitHub username

- DELETE /teams/{slug}/members/{username} — remove a member (owner only)

- GET /teams/{slug}/skills — list all skills in a team workspace (authenticated, members only for private ones)

GROUP 3 — SKILL CATEGORIES & EXPANDED LIBRARY

## 3.5  Category Taxonomy

Categories are a first-class field on skills — not just free-form tags. A predefined list ensures consistent browsing and filtering on the frontend.

| Category | Example Skills |
| --- | --- |
| Frontend Development | Generate React component, write CSS, scaffold a route, accessibility audit |
| Backend Development | Generate API endpoint, write DB migration, review schema, generate tests |
| Database | Write SQL query, optimize query, generate ORM model, validate schema |
| DevOps | Write Dockerfile, generate CI config, review infra-as-code, parse logs |
| Code Review | Review for bugs, security audit, performance analysis, style check |
| Testing | Generate unit tests, generate E2E tests, review test coverage |
| Data Processing | CSV transform, JSON reshape, word frequency, reading time |
| Content & Writing | Summarize, translate, tweet condenser, commit message generator |
| Security | Secret detection, dependency audit, pen test checklist generation |
| AI & Agents | Chain orchestration, prompt optimization, tool definition generation |
| Utilities | Date formatter, email validator, regex generator, UUID generator |
| APIs & Integrations | Weather lookup, spell check, web search, currency conversion |

Add a category column to the skills table (single value from the list above). Tags remain as free-form keywords. The frontend filters on category; search queries both.

## 3.6  Expanded Skill Library (User-Generated at Scale)

The goal is daily uploads from the community. This requires two submission paths:

- CLI path (developers): aiskills publish — already works

- Web path (vibe coders): In-browser skill editor with a guided form — name, description, category, execution type, inputs, outputs, prompt/code. Generates valid skill.yaml on submit.

A moderation queue for public skills must exist. All user-submitted public skills start as reviewed=false with an 'under review' badge. The author can always see and install their own unreviewed skills. Community flagging for harmful or broken skills.

GROUP 4 — FRONTEND HUB

## 3.7  Registry Frontend — Full Build

The Next.js skeleton exists. These are the pages that need to be fully built:

| Page / Route | What It Shows | Key Features |
| --- | --- | --- |
| / (Homepage) | Hero, search bar, category grid, featured skills, stats | Real API-connected search, live skill count |
| /skills (Browse) | All public skills in a grid | Filter by category, exec type, reviewed; sort by downloads/newest/name; pagination |
| /skills/{author}/{id} (Detail) | Full skill documentation | Inputs/outputs table, YAML viewer, install command copy, benchmark scores, framework badges, version history, Try It button |
| /u/{username} (Profile) | User's public skills, bio, stats | Public skills grid, download totals |
| /t/{slug} (Team) | Team's public skills, member list | Public skills only visible to outsiders; private/team skills visible to members |
| /publish (Guide) | Step-by-step publish guide | Both CLI and web editor paths documented |
| /new (Web Editor) | In-browser skill builder form | Generates skill.yaml, validates live, submits to API |
| /dashboard (Auth) | User's private + public skills | Visibility toggle, edit, yank, team sharing controls |

GROUP 5 — CLI COMPLETION

## 3.8  aiskills test Command

Runs benchmarks.test_cases from skill.yaml. For each case: runs the skill locally, compares output to expected values, records latency, reports pass/fail. Exits 0 if all pass, 1 if any fail — designed for CI integration.

Assertion types to support:

- Exact match — expected.field == output.field

- Contains — expected.field is a substring of output.field

- confidence_min / confidence_max — numeric range check

- Type check — output.field is of expected type

## 3.9  aiskills test in Publish Flow

Once aiskills test exists, wire it into aiskills publish as step 4 (currently skipped). If any test case fails, abort the publish and show which case failed.

GROUP 6 — QUALITY & TRUST (DIFFERENTIATING FEATURES)

## 3.10  Skill Decay Monitor

The most differentiated feature in the entire product. No existing skill store or plugin marketplace does this.

- What it does: A background scheduled job periodically re-runs published skill test cases against live LLMs and compares results to the baseline recorded at publish time.

- Why it matters: Prompt-based skills degrade silently as models are updated. A skill that scored 95% accuracy at publish may score 70% six months later. Nobody currently detects or surfaces this.

- Output: Each skill shows a health badge on the registry: green (healthy), yellow (degraded — pass rate dropped > 10%), red (failing — pass rate dropped > 30%). Authors receive a notification when their skill degrades.

- Implementation: APScheduler or a simple cron job calling the runner. SQLite-stored baseline results. Start with weekly re-runs.

## 3.11  Server-Side Benchmark CI

When a skill is published, the server runs its test cases independently and stores verified benchmark results — latency, pass rate, cost per call. These verified numbers are what display on the skill detail page, not self-reported author numbers.

GROUP 7 — ADDITIONAL EXPORTERS

## 3.12  Five Additional Framework Exporters

| Exporter | File | Output Format |
| --- | --- | --- |
| Semantic Kernel | sdk/exporters/semantic_kernel.py | @kernel_function decorated Python function |
| OpenAI function-calling | sdk/exporters/openai.py | JSON schema in OpenAI tool format + Python handler |
| Anthropic tool use | sdk/exporters/anthropic.py | Anthropic tool definition + handler function |
| Haystack | sdk/exporters/haystack.py | @component decorated class |
| LlamaIndex | sdk/exporters/llamaindex.py | FunctionTool with schema |

# 4. Database Schema — Full Hub Version

Changes to the existing schema are marked. New tables are new. The existing skills table keeps its composite PK — only new columns are added.

## 4.1  users (NEW)

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER PK AUTOINCREMENT |  |
| username | TEXT UNIQUE NOT NULL | GitHub username, used as author namespace |
| email | TEXT | From GitHub, may be null if private |
| display_name | TEXT | GitHub display name |
| avatar_url | TEXT | GitHub avatar |
| github_id | INTEGER UNIQUE NOT NULL | GitHub user ID — stable, username can change |
| created_at | TIMESTAMP | Account creation time |
| is_admin | BOOLEAN DEFAULT FALSE | Registry admin flag |

## 4.2  teams (NEW)

| Column | Type | Notes |
| --- | --- | --- |
| id | INTEGER PK AUTOINCREMENT |  |
| slug | TEXT UNIQUE NOT NULL | URL-safe identifier, e.g. 'acme-corp' |
| name | TEXT NOT NULL | Display name |
| owner_username | TEXT FK -> users.username | Team creator, always has owner role |
| created_at | TIMESTAMP |  |

## 4.3  team_members (NEW)

| Column | Type | Notes |
| --- | --- | --- |
| team_id | INTEGER FK -> teams.id | Composite PK with username |
| username | TEXT FK -> users.username | Composite PK with team_id |
| role | TEXT DEFAULT 'member' | 'owner' or 'member' |
| joined_at | TIMESTAMP |  |

## 4.4  skills (MODIFIED — add these columns)

| Column | Type | Change | Notes |
| --- | --- | --- | --- |
| id | TEXT | existing |  |
| author | TEXT | existing | Must match a users.username |
| version | TEXT | existing |  |
| name | TEXT | existing |  |
| description | TEXT | existing |  |
| yaml_content | TEXT | existing |  |
| tags | JSON | existing | Free-form keywords |
| exec_type | TEXT | existing | prompt / tool_call / code / chain |
| benchmarks | JSON | existing |  |
| downloads | INTEGER | existing | Increment on every install |
| reviewed | BOOLEAN | existing | True = manually reviewed by admin |
| published_at | TIMESTAMP | existing |  |
| visibility | TEXT DEFAULT 'public' | NEW | 'public' / 'private' / 'team' |
| team_slug | TEXT NULL FK -> teams.slug | NEW | Required when visibility='team' |
| category | TEXT NULL | NEW | One of the 12 categories from Section 3.5 |
| decay_status | TEXT DEFAULT 'unknown' | NEW | 'healthy' / 'degraded' / 'failing' / 'unknown' |
| last_checked_at | TIMESTAMP NULL | NEW | When decay monitor last ran |
| verified_benchmarks | JSON NULL | NEW | Server-side verified results, separate from author-provided |

## 4.5  skill_stars (NEW — Phase 7)

Defer until user accounts are established and the hub has traffic. Schema is straightforward: user_id, skill_author, skill_id, starred_at.

# 5. API Design — New & Modified Endpoints

All existing endpoints remain. These are additions and modifications required for the hub.

## 5.1  Auth Endpoints (replace existing stubs)

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /auth/github/login | No | Redirect to GitHub OAuth |
| GET | /auth/github/callback | No | Exchange code, create/update user, return JWT |
| GET | /auth/me | Yes | Return current user profile |
| POST | /auth/logout | Yes | Invalidate session |
| POST | /auth/token | No | Accept GitHub PAT, return registry JWT (CLI flow) |

## 5.2  Team Endpoints (new)

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| POST | /teams | Yes | Create a team |
| GET | /teams/{slug} | Optional | Get team info + public skills |
| GET | /teams/{slug}/skills | Yes (member) | List all team skills including private ones |
| POST | /teams/{slug}/members | Yes (owner) | Invite a member by username |
| DELETE | /teams/{slug}/members/{username} | Yes (owner) | Remove a member |
| DELETE | /teams/{slug} | Yes (owner) | Delete team |

## 5.3  Modified Skills Endpoints

| Endpoint | What Changes |
| --- | --- |
| POST /skills | Read visibility, team_slug, category from payload. Author from JWT, not payload. |
| GET /skills | Filter by visibility based on requesting user. Unauthenticated = public only. |
| GET /skills/search | Add ?category= filter. Respect visibility rules. |
| GET /skills/{author}/{id} | Return 404 if private and not the author. Return 404 if team and not a member. |
| GET /skills/{author}/{id}/{version} | Same visibility enforcement as above. |

## 5.4  User Profile Endpoints (new)

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /users/{username} | Optional | Public profile + public skills |
| GET | /users/{username}/skills | Optional | Public skills only (unauthenticated) or all (self) |
| PATCH | /users/me | Yes | Update display preferences |

## 5.5  Stats Endpoint (new)

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /stats | No | Total skills, authors, downloads, categories breakdown — for homepage |

# 6. Build Roadmap — Sequenced by Dependency

Each phase is a shippable milestone. Do not start a phase until the previous one is fully working and tested.

| Phase | What Gets Built | Unblocks | Effort |
| --- | --- | --- | --- |
| Phase A Auth Foundation | GitHub OAuth, users table, JWT sessions, CLI login update, /auth/me endpoint | Everything that needs identity | 1.5–2 weeks |
| Phase B Visibility & Teams | visibility column on skills, query filtering, team + team_members tables, team endpoints, CLI install auth header | Private skills, team workspaces | 1.5–2 weeks |
| Phase C Category System | category column on skills, /skills/search?category= filter, expanded skill library (aim for 50+ skills across all 12 categories) | Meaningful frontend browsing | 1 week |
| Phase D Frontend Hub | All 8 frontend pages (see Section 3.7), real API connections, dark mode, responsive layout, in-browser skill editor | Public launch | 3–4 weeks |
| Phase E aiskills test + Publish Integration | test command, wire into publish flow, server-side benchmark CI on publish | Verified benchmark scores | 1.5 weeks |
| Phase F Decay Monitor | Scheduled re-run job, decay_status updates, health badges on frontend, author notifications | Trust differentiator live | 1.5–2 weeks |
| Phase G Additional Exporters | Semantic Kernel, OpenAI, Anthropic, Haystack, LlamaIndex | Broader framework coverage | 1 week |

Total estimated effort to full hub launch: 11–14 weeks of focused solo development.

## 6.1  What to Launch Publicly First

Do not wait for Phase D to make the repo public. Launch the repo publicly after Phase C with:

- Working CLI (already done)

- 19+ example skills across all categories (Phase C)

- Public registry API (already done)

- registry/api/README.md with setup instructions (already done)

- CONTRIBUTING.md with clear guide for adding skills (already done)

This gets real contributors publishing skills before the frontend is built, which means the hub has content when the frontend launches. This is the correct order.

## 6.2  Critical Path Dependencies

| If you skip... | You cannot build... |
| --- | --- |
| Phase A (Auth) | Private skills, team workspaces, verified authorship, decay notifications |
| Phase B (Visibility) | Team workspaces, private installs from CLI, dashboard page |
| Phase C (Categories) | Meaningful homepage category grid, category filter on browse page |
| Phase E (aiskills test) | Verified benchmark CI, decay monitor baseline measurements |

# 7. Key Design Decisions

## 7.1  Why GitHub OAuth Only (No Email/Password)

The target users are developers. They all have GitHub accounts. GitHub OAuth gives you verified identity, a stable user ID (github_id is more stable than username), an avatar, and eliminates password management entirely. The only tradeoff is non-developers cannot sign up — that is acceptable for v1.

## 7.2  Why Composite PK Stays on Skills

The (author, id, version) composite primary key enforces immutability at the database layer, not just the application layer. This is the correct approach. Do not migrate to a surrogate key — the composite PK is a feature, not a limitation.

## 7.3  Why 404 Not 403 for Unauthorized Skill Access

Returning 403 Forbidden when a user requests a private skill they cannot access leaks the information that the skill exists. The correct behavior is 404 Not Found — the skill does not exist from the perspective of an unauthorized requester. This is the same approach GitHub uses for private repositories.

## 7.4  Why SQLite Stays Until Proven Otherwise

SQLite is the right choice until you have real traffic data showing it is a bottleneck. The migration to PostgreSQL is a config change (swap DATABASE_URL, adjust connect_args, remove the tag post-filter workaround since PostgreSQL supports JSON array operators natively). Do not migrate speculatively.

## 7.5  Why Category is a Single Value, Not a Tag

Tags are free-form and user-defined. Categories are a predefined controlled vocabulary. Mixing them creates a messy browse experience. Skills have one primary category and any number of free-form tags. The frontend filters on category (structured) and searches on tags + name + description (unstructured).

## 7.6  Skills Uploaded Daily — Moderation Strategy

At scale, manual review of every skill is not feasible. The strategy is layered:

- Automated layer: aiskills validate --audit runs on every submission server-side. Skills that fail are rejected before touching the DB.

- Trust layer: reviewed=false badge on all new submissions. Users can see unreviewed skills but are warned. Reviewed skills get a verified badge.

- Community layer: Flag button on every skill. Flagged skills enter a review queue. Three flags auto-hide the skill pending manual review.

- Author trust: Authors with 5+ reviewed skills get a 'trusted contributor' status and their new skills start as reviewed=true.

# 8. Complete File Change Map

Every file that needs to be created or modified to build the full hub. Use this as the implementation checklist.

| File | Action | Phase | What Changes |
| --- | --- | --- | --- |
| registry/api/models.py | MODIFY | A | Add User, Team, TeamMember models |
| registry/api/schemas.py | MODIFY | A | Add UserPublic, UserProfile, TeamCreate, TeamPublic schemas |
| registry/api/routers/auth.py | REWRITE | A | Real GitHub OAuth, JWT generation, /auth/me, /auth/token for CLI |
| registry/api/config.py | MODIFY | A | Add github_client_id, github_client_secret, jwt_secret, jwt_expiry_days |
| registry/api/main.py | MODIFY | A | Include teams router, update CORS origins |
| sdk/cli.py | MODIFY | A | Update login to support browser OAuth flow |
| registry/api/models.py | MODIFY | B | Add visibility, team_slug, category, decay_status to Skill |
| registry/api/routers/skills.py | MODIFY | B | Add visibility filtering to all read endpoints |
| registry/api/routers/teams.py | CREATE | B | All team endpoints |
| registry/api/schemas.py | MODIFY | B | Add visibility, category, team_slug to SkillCreate, SkillDetail |
| sdk/cli.py | MODIFY | B | Pass auth header in install command |
| registry/api/models.py | MODIFY | C | No changes needed — category column added in Phase B |
| registry/api/routers/skills.py | MODIFY | C | Add ?category= filter to search endpoint |
| registry/api/seed.py | MODIFY | C | Add category field when seeding example skills |
| registry/frontend/ | BUILD | D | All 8 pages — see Section 3.7 |
| sdk/cli.py | MODIFY | E | Add test subcommand |
| registry/api/routers/skills.py | MODIFY | E | Run test cases server-side on publish, store verified_benchmarks |
| registry/api/decay.py | CREATE | F | Scheduled decay monitor job |
| sdk/exporters/semantic_kernel.py | CREATE | G |  |
| sdk/exporters/openai.py | CREATE | G |  |
| sdk/exporters/anthropic.py | CREATE | G |  |
| sdk/exporters/haystack.py | CREATE | G |  |
| sdk/exporters/llamaindex.py | CREATE | G |  |
| analyze.md | UPDATE | Each | Log every session |
| ACTION.md | UPDATE | Each | Check off completed items |
| OVERVIEW.md | UPDATE | Each | Keep current state accurate |

End of Specification

ai-skills — Version 2.0 Vision  •  March 2026